# 09A-MCMAP_Investment_Proposal

Table of Contents

# MCMAP INVESTMENT PROPOSAL & BUSINESS CASE

Document: 09A-MCMAP_Investment_Proposal.md Version: 1.0 Date: January 24, 2026 Classification: Mastercard Confidential Status: For Executive Approval Prepared For: Mastercard Executive Leadership, Finance, Strategy

## TABLE OF CONTENTS

- Executive Summary

- Investment Overview

- Financial Analysis

- Market & Competitive Context

- Risk Analysis

- Implementation Roadmap

- Success Metrics

- Governance & Oversight

- Appendix: Assumptions

## 1. EXECUTIVE SUMMARY

### Investment Request

Total Year 1 Investment: $1.05M Requested Approval: Phase 1 ($525K) for Q1-Q2 2026

### Value Proposition

MCMAP delivers measurable efficiency gains and positions Mastercard for revenue capture in the emerging AI-powered marketing services market.

| Value Driver | Year 1 Impact | Year 2+ Potential |
| --- | --- | --- |
| Efficiency Gains | $6.25M | $8-10M |
| Revenue Opportunity | Pilot stage | $11-22M annually |
| Strategic Positioning | Foundation | Market leadership |

### Recommendation

Approve Phase 1 investment with Phase 2 decision contingent on Q2 results.

## 2. INVESTMENT OVERVIEW

### 2.1 Current State

- Platform built: 10 agents, 36 capabilities, production-ready

- Development investment to date: ~$3,000, ~100 hours

- Status: Operational in personal environment, ready for Mastercard deployment

### 2.2 Investment Phases

Phase 1: Foundation (Q1-Q2 2026) - $525K

| Category | Amount | Details |
| --- | --- | --- |
| Personnel | $450K | Platform Team: 1 Tech Lead ($180K), 2 Developers ($135K each) |
| Infrastructure | $50K | Enhanced monitoring, compute resources, testing environment |
| Pilot Operations | $25K | Training materials, user support, documentation |

Phase 2: Scale (Q3-Q4 2026) - $525K

| Category | Amount | Details |
| --- | --- | --- |
| Personnel | $300K | 1 Product Manager ($150K), 1 Developer ($150K) |
| Data Integration | $150K | Audiences, SpendingPulse, Commerce Media connectors |
| Client Pilot | $75K | External deployment, client support, legal review |

### 2.3 What Investment Enables

| Capability | Phase 1 | Phase 2 |
| --- | --- | --- |
| Internal user deployment | 200 users | 500+ users |
| Mastercard data integration | Architecture | Full integration |
| Client-facing deployment | Design | Pilot operational |
| Revenue generation | Indirect only | Direct licensing |

## 3. FINANCIAL ANALYSIS

### 3.1 Efficiency Gains (Year 1)

Marketing Services Impact

| Metric | Calculation |
| --- | --- |
| Users | 200 (Media Planning, Account Management, Analytics) |
| Time saved per user | 5 hours/week (conservative) |
| Loaded cost per hour | $75 |
| Weeks per year | 50 |
| Annual value | 200 x 5 x $75 x 50 = $3.75M |

Advisors & Consulting Services Impact

| Metric | Calculation |
| --- | --- |
| Users | 50 (Consultants, Analysts) |
| Time saved per user | 8 hours/week |
| Loaded cost per hour | $100 |
| Weeks per year | 50 |
| Annual value | 50 x 8 x $100 x 50 = $2.0M |

Quality Improvement Impact

| Metric | Calculation |
| --- | --- |
| Engagements affected | 500/year |
| Rework reduction | 20% |
| Average rework cost | $5,000 |
| Annual value | 500 x 20% x $5,000 = $0.5M |

Total Year 1 Efficiency Value: $6.25M

### 3.2 Revenue Opportunities (Year 2+)

Agency Margin Capture

| Scenario | Media Under Management | Margin Rate | Annual Value |
| --- | --- | --- | --- |
| Conservative | $50M | 6% | $3.0M |
| Target | $65M | 6% | $3.9M |
| Stretch | $80M | 6% | $4.8M |

Agent Licensing

| Scenario | Clients | License Fee | Annual Value |
| --- | --- | --- | --- |
| Conservative | 10 | $100K | $1.0M |
| Target | 20 | $125K | $2.5M |
| Stretch | 30 | $150K | $4.5M |

AI-Enabled Consulting Premium

| Scenario | Engagements | Premium | Annual Value |
| --- | --- | --- | --- |
| Conservative | 100 | $20K | $2.0M |
| Target | 150 | $25K | $3.75M |
| Stretch | 200 | $30K | $6.0M |

Data Product Attach Rate Improvement

| Product | Current Attach | MCMAP Attach | Incremental Revenue |
| --- | --- | --- | --- |
| Audiences | 30% | 50% | +$3-5M |
| SpendingPulse | 20% | 40% | +$2-4M |
| Commerce Media | 15% | 35% | +$1-3M |

### 3.3 ROI Summary

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Investment | $1.05M | $0.8M | $0.6M |
| Efficiency Value | $6.25M | $8.0M | $10.0M |
| Revenue (conservative) | $0 | $6.0M | $11.0M |
| Net Value | $5.2M | $13.2M | $20.4M |
| Cumulative ROI | 495% | 1,354% | 2,080% |

## 4. MARKET & COMPETITIVE CONTEXT

### 4.1 Market Dynamics

AI in Marketing Services: Market Size

| Segment | 2025 | 2028 (Projected) | CAGR |
| --- | --- | --- | --- |
| AI Marketing Software | $15B | $40B | 28% |
| Marketing Automation | $8B | $17B | 22% |
| AI-Powered Analytics | $5B | $15B | 32% |

Trend: Agency Disintermediation

Brands are increasingly bringing marketing capabilities in-house, enabled by AI: - 2020: 35% of marketing managed in-house - 2025: 52% of marketing managed in-house (estimated) - 2028: 65%+ projected

### 4.2 Competitive Analysis

Direct Competitors

| Competitor | Offering | Investment | Timeline | Threat |
| --- | --- | --- | --- | --- |
| Accenture | AI Marketing Factory | $500M+ AI budget | In market 2026 | HIGH |
| WPP | AI Creative Studio | $300M announced | Operational now | HIGH |
| Publicis | Marcel Platform | Multi-year investment | Operational | MEDIUM |
| Dentsu | AI Media Planning | Undisclosed | 2026 launch | MEDIUM |

Platform Competitors

| Platform | Capability | Limitation vs. MCMAP |
| --- | --- | --- |
| Adobe Sensei | Content & analytics AI | No transaction data |
| Salesforce Einstein | CRM-centric AI | No media planning |
| Google AI Tools | Performance marketing | Walled garden only |

### 4.3 Mastercard Competitive Advantages

| Advantage | Description | Durability |
| --- | --- | --- |
| Transaction Intelligence | Only we have MC spend data | Permanent moat |
| Cross-Merchant Visibility | See entire consumer wallet | Permanent moat |
| Real-Time Economics | SpendingPulse integration | 3-5 year advantage |
| Retail Media Position | Commerce Media relationships | 2-3 year advantage |
| Enterprise Trust | MC brand in enterprise security | Long-term advantage |

### 4.4 Window of Opportunity

| Timeframe | Competitive Dynamic |
| --- | --- |
| Now - 18 months | First-mover window; establish data integrations |
| 18 - 36 months | Competitors catch up on AI; our data moat becomes critical |
| 36+ months | Market consolidates around platforms with proprietary data |

Risk of Inaction: Competitors establish AI-native marketing services while we remain manual. Our consulting margins compress 20-30% as competitors automate.

## 5. RISK ANALYSIS

### 5.1 Risk Matrix

| Risk | Probability | Impact | Risk Score |
| --- | --- | --- | --- |
| Low adoption | 30% | Medium | 3 |
| AI accuracy issues | 25% | Medium | 2.5 |
| Competitive response | 70% | Medium | 7 |
| Platform dependency | 15% | High | 3 |
| Regulatory changes | 20% | Medium | 2 |
| Resource unavailability | 25% | High | 5 |
| Integration complexity | 35% | Medium | 3.5 |

### 5.2 Risk Mitigation Strategies

Adoption Risk | Mitigation | Owner | Timeline | |————|——-|———-| | Executive sponsorship and visibility | Executive Sponsor | Immediate | | Champion network in MS and ACS | Platform Team | Month 1 | | Success stories and internal marketing | Platform Team | Ongoing | | Integration with existing workflows | Platform Team | Month 2-3 |

AI Accuracy Risk | Mitigation | Owner | Timeline | |————|——-|———-| | Knowledge base grounding for all responses | Platform Team | In place | | Confidence thresholds with human review triggers | Platform Team | In place | | Continuous evaluation and improvement | Platform Team | Ongoing | | User feedback loop for corrections | Platform Team | Month 1 |

Competitive Risk | Mitigation | Owner | Timeline | |————|——-|———-| | Rapid iteration and feature velocity | Platform Team | Ongoing | | Mastercard data integrations (unique value) | Platform Team | Phase 2 | | Patent review for novel capabilities | Legal | Q2 2026 | | Client relationship deepening | Sales | Ongoing |

Platform Dependency Risk | Mitigation | Owner | Timeline | |————|——-|———-| | Portable architecture (abstraction layer) | Platform Team | In place | | Standard prompt contracts (LLM-agnostic) | Platform Team | In place | | Alternative platform evaluation | Platform Team | Q3 2026 |

Resource Risk | Mitigation | Owner | Timeline | |————|——-|———-| | Early hiring authorization | HR/Hiring Manager | Immediate | | Contractor contingency budget | Finance | In budget | | Cross-training and documentation | Platform Team | Ongoing |

### 5.3 Risk-Adjusted ROI

| Scenario | Probability | Year 3 Net Value | Expected Value |
| --- | --- | --- | --- |
| Base Case | 60% | $20.4M | $12.2M |
| Downside | 25% | $8.0M | $2.0M |
| Upside | 15% | $35.0M | $5.3M |
| Expected Value |  |  | $19.5M |

## 6. IMPLEMENTATION ROADMAP

### 6.1 Phase 1: Foundation (Q1-Q2 2026)

Month 1-2: Team & Infrastructure | Week | Milestone | Deliverable | |——|———–|————-| | 1-2 | Hiring initiated | Job postings, recruiter engaged | | 3-4 | Infrastructure setup | Monitoring, testing environment | | 5-6 | Alpha pilot launch | 10 users operational | | 7-8 | First hires onboard | Team begins scaling work |

Month 3-4: Pilot Expansion | Week | Milestone | Deliverable | |——|———–|————-| | 9-10 | Alpha feedback incorporated | v1.1 deployed | | 11-12 | Beta pilot launch | 50 users operational | | 13-14 | Training program | Self-service materials complete | | 15-16 | Beta metrics collected | Adoption and efficiency data |

Month 5-6: Production Scale | Week | Milestone | Deliverable | |——|———–|————-| | 17-18 | Production deployment | 200 user capacity | | 19-20 | Support model operational | L1/L2 support active | | 21-22 | Phase 1 metrics finalized | ROI documentation | | 23-24 | Phase 2 decision | Go/no-go recommendation |

### 6.2 Phase 2: Scale (Q3-Q4 2026)

Month 7-9: Data Integration - Mastercard Audiences connector - SpendingPulse integration - Commerce Media data feeds

Month 10-12: Client Pilot - Legal and compliance review - Client selection and onboarding - External deployment - Revenue model validation

### 6.3 Key Dependencies

| Dependency | Owner | Risk if Delayed |
| --- | --- | --- |
| Executive sponsorship | Leadership | Adoption risk HIGH |
| Hiring approval | HR/Finance | Timeline slip 2-3 months |
| Infrastructure budget | IT/Finance | Pilot scope reduction |
| Data team collaboration | AAP | Phase 2 delay |
| Legal review (client pilot) | Legal | Revenue delay Q4+ |

## 7. SUCCESS METRICS

### 7.1 Phase 1 Success Criteria

| Metric | Target | Measurement |
| --- | --- | --- |
| User adoption | 80% of pilot users active weekly | Telemetry |
| User satisfaction | >4.0 / 5.0 | Survey |
| Time savings | >30% reduction in tracked tasks | User reports |
| System availability | >99.5% | Monitoring |
| Accuracy score | >95% on evaluations | Testing |

### 7.2 Phase 2 Success Criteria

| Metric | Target | Measurement |
| --- | --- | --- |
| User base | 500+ active users | Telemetry |
| Data integration | 3 MC products connected | Technical review |
| Client pilot | 1+ external deployment | Contract |
| Revenue attribution | $1M+ influenced | Finance |

### 7.3 Reporting Cadence

| Report | Frequency | Audience |
| --- | --- | --- |
| Pilot metrics dashboard | Weekly | Platform Team |
| Executive summary | Monthly | Executive Sponsor |
| Steering committee | Quarterly | Leadership |
| Business review | Phase completion | Executive Leadership |

## 8. GOVERNANCE & OVERSIGHT

### 8.1 Governance Structure

| Role | Responsibility | Name/TBD |
| --- | --- | --- |
| Executive Sponsor | Strategic direction, resource advocacy | TBD |
| Platform Owner | Day-to-day leadership, technical decisions | Kevin Bauer |
| Steering Committee | Quarterly review, major decisions | TBD (MS, ACS, IT, Finance leads) |
| User Advisory Board | Feature prioritization, feedback | TBD (power users) |

### 8.2 Decision Rights

| Decision Type | Authority |
| --- | --- |
| Feature prioritization | Platform Owner |
| Resource allocation | Executive Sponsor |
| Architecture changes | Platform Owner + IT review |
| External deployment | Steering Committee |
| Budget reallocation >10% | Executive Sponsor + Finance |

### 8.3 Escalation Path

| Issue Type | First Escalation | Second Escalation |
| --- | --- | --- |
| Technical blockers | Platform Owner | IT Leadership |
| Resource constraints | Executive Sponsor | CFO |
| Adoption challenges | Platform Owner | Executive Sponsor |
| Security/compliance | Security Contact | CISO |

## APPENDIX: ASSUMPTIONS

### Financial Assumptions

| Assumption | Value | Source |
| --- | --- | --- |
| MS user count | 200 | HR data |
| ACS user count | 50 | HR data |
| Loaded labor cost (MS) | $75/hour | Finance |
| Loaded labor cost (ACS) | $100/hour | Finance |
| Time savings (MS) | 5 hours/week | Pilot estimates |
| Time savings (ACS) | 8 hours/week | Pilot estimates |
| Working weeks/year | 50 | Standard |

### Market Assumptions

| Assumption | Value | Source |
| --- | --- | --- |
| Media under management growth | 15%/year | Historical |
| Consulting engagement growth | 10%/year | Historical |
| AI platform market CAGR | 28% | Gartner |

### Technical Assumptions

| Assumption | Value | Basis |
| --- | --- | --- |
| Microsoft platform stability | 99.9% SLA | Microsoft documentation |
| AI Builder availability | Continued support | Microsoft roadmap |
| Dataverse scalability | 500+ users | Microsoft specifications |

Document Version: 1.0 Classification: Mastercard Confidential Last Updated: January 24, 2026 Contact: Kevin Bauer (kevin.bauer@mastercard.com)